Rackheath Community Council

Village Sign Area Risk Assessment

| Site | Village Sign Area, Salhouse Road, Rackheath, outside Holy Trinity Church | Register date | 29 July 2026 |
| --- | --- | --- | --- |
| Prepared by | Aileen Beck, Clerk & RFO | Review date | Present to council September 2026 |
| Approved by | Rackheath Community Council | Next review | July 2027 |
| Scope | Village sign set within concrete base, memorial/marker stone for the 467th Bomber Group, two benches, large tree, surrounding paved area, and temporary cordoned-off renovation area. |  |  |

Risk scale

Likelihood: Low / Medium / High. Severity: Low / Medium / High. Residual risk should be reviewed after controls are applied.

| Hazard / issue | Persons at risk | Likelihood | Severity | Existing controls | Controls owner | Residual risk | Further action required | Target action date |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Unauthorised access to cordoned-off area | Members of public, children, users, contractors | Medium | Medium | Area fenced off with metal stakes, two lines of hazard tape, and warning signs instructing users not to enter during renovation. Council contact details displayed. | Clerk / Assistant Clerk | Low / Medium | Maintain barrier integrity and replace damaged or missing tape/signage promptly. | Ongoing |
| Trips, slips and falls in renovation area | Members of public, children, users, contractors | Medium | High | Access restricted following removal of slabs leaving an uneven surface. Warning signs in place. | Clerk / Assistant Clerk | Medium | Ensure loose materials, uneven ground and open edges are made safe or clearly protected. | Ongoing |
| Chipped concrete base to village sign | Members of public, children, users | Medium | Medium | Area currently closed off during works. | Clerk / Assistant Clerk | Low / Medium | Repair or make good damaged base as part of renovation works. | As part of works |
| Instability or damage to village sign | Members of public, users, contractors | Low | High | Sign is safely secured with no visible defects or damage within a controlled works area. | Clerk / Assistant Clerk | Low / Medium | Check structural stability before area is reopened. | Prior to reopening |
| Stone marker/memorial stone handling and safekeeping | Staff, contractors, members of public | Low | Medium | Stone has been removed to Stracey Sports Park for safekeeping. Manual handling consideration required when moving and reinstating the stone | Clerk / Assistant Clerk | Low | Record storage location and condition; return only when area is ready and secure. | Ongoing |
| Benches showing wear and tear / deterioration | Users, members of public | Medium | Medium | Benches are currently within a cordoned-off area. Benches showing signs of deterioration with exposed iron work through stone/concrete structure | Clerk / Assistant Clerk | Medium | Inspect condition and replace or remove damaged benches if unsafe. | As part of works |
| Large tree within the area | Users, members of public, contractors | Medium | High | Tree is visible within the site boundary. Area is currently restricted. Tree last inspected 2025. | Clerk / Assistant clerk | Medium | Carry out visual checks for deadwood, instability or storm damage and seek specialist advice if required. | Ongoing |
| General public access during renovation | Members of public, children, church users | Medium | Medium | Temporary barriers and warning signage in place. | Clerk / Assistant Clerk | Low / Medium | Maintain clear route management and ensure works do not create a hazard to nearby pedestrians. | Ongoing |
| Adverse weather affecting works area | Users, contractors, members of public | Medium | Medium | Area is cordoned off and not available for general use. | Clerk / Assistant Clerk | Low / Medium | Monitor for mud, icy surfaces, loose tape and windblown barriers. | Ongoing |
| Contractor management | Staff, contractors, public | Medium | Medium | Contractors to provide RAMS, insurance and any relevant COSHH information before works commence. | Clerk / Assistant Clerk | Low / Medium | Check documentation before and during works. | Before and during works |

Overall assessment

The Village Sign area is a small but sensitive public space with heritage and community value. The main risks arise from the current renovation works, uneven surfaces, restricted access arrangements and the condition of the benches and concrete base. The memorial/marker stone has been removed for safekeeping while works are carried out.

Required management actions

Keep this risk assessment under annual review and after any significant incident. Ensure the area remains securely cordoned off until works are complete and the site is safe for public use.

Actions already being taken

Maintain warning signage, fencing/tape and public contact details. Keep the memorial stone safe at Stracey Sports Park. Monitor the condition of the tree, benches and concrete base during the renovation period.

Assessor’s conclusion

Subject to the control measures above being maintained, the residual risk at the Village Sign area is considered acceptable during the renovation period and for normal use once works are completed and the area is reopened.

Sign-off

| Prepared by | Aileen Beck | Signature | Aileen Beck |
| --- | --- | --- | --- |
| Role | Clerk | Date | 27.07.2026 |
| Reviewed by |  | Signature |  |
| Role |  | Date |  |

Review dates

| Review no. | Planned review date | Completed by | Comments |
| --- | --- | --- | --- |
| 1 | July 2027 |  |  |
| 2 | July 2028 |  |  |
| 3 | July 2029 |  |  |
| 4 | July 2030 |  |  |

Appendix 1:

Village Sign Area Inspection Checklist

Area: Village Sign Area, Salhouse Road, Rackheath, outside Holy Trinity Church

Inspection type: Routine visual inspection

Inspector: ________________________________________    Date: _____________________________

| Ref No. | Inspection item | Yes / No / N/A | Notes |
| --- | --- | --- | --- |
| 1 | Access barriers, fencing, hazard tape and warning signs are in place and secure. |  |  |
| 2 | No unauthorised access to the cordoned-off area. |  |  |
| 3 | Temporary works area is free from obvious trip hazards, loose slabs, tools or debris. |  |  |
| 4 | Concrete base and surrounding surfaces are stable and safe. |  |  |
| 5 | Village sign structure appears secure and undamaged. |  |  |
| 6 | Benches are safe to use or removed from service if damaged. |  |  |
| 7 | Tree shows no obvious signs of instability, deadwood or storm damage. |  |  |
| 8 | Memorial/marker stone remains safely stored off-site and condition recorded. |  |  |
| 9 | Council contact details are visible and legible. |  |  |
| 10 | No evidence of vandalism, fly-tipping, litter or other anti-social behaviour. |  |  |

Notes / actions required: